Table of Contents

# Business Requirements Document

## Intranet Search Analytics — Tactical Solution

Document Version: 1.0 Date: January 6, 2026 Status: Draft Classification: Internal Use Only

## Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-01-06 | [Author Name] | Initial Draft |

## Table of Contents

- Executive Summary

- Business Context

- Project Objectives

- Scope Definition

- Solution Architecture

- Data Requirements

- Process Flows

- Key Performance Indicators

- Stakeholders & Responsibilities

- Assumptions & Constraints

- Risks & Mitigation

- Success Criteria

- Future State Roadmap

- Appendix

## 1. Executive Summary

### 1.1 Purpose

This document defines the business requirements for implementing a tactical analytics solution for Intranet Search. The solution will provide senior management with actionable insights into search behavior, performance, and user engagement patterns across the organization.

### 1.2 Background

The organization requires visibility into how employees interact with the Intranet search functionality. Understanding search patterns enables:

- Identification of information gaps and content needs

- Optimization of search relevance and user experience

- Data-driven decisions for content governance

- Measurement of search platform effectiveness

### 1.3 Approach

Given resource constraints and the need for rapid time-to-value, a tactical solution will be implemented as Phase 1:

#### Implementation Approach Comparison

| Aspect | Phase 1: Tactical Solution | Phase 2: Strategic Solution |
| --- | --- | --- |
| Status | Current Focus | Future State |
| Data Extraction | Manual | Automated pipeline |
| Data Source | AppInsights | AppInsights + Click-stream |
| Processing | Flat file (CSV/Excel) | Data Lake integration |
| Visualization | PowerBI dashboards | GMDP platform |
| Refresh | Periodic (weekly) | Real-time |
| Analytics | Core KPIs | Extended KPIs with click data |

## 2. Business Context

### 2.1 Current State

- Search telemetry data exists within Azure Application Insights

- No consolidated reporting or analytics capability currently available

- Limited visibility into search effectiveness and user behavior

- Manual, ad-hoc analysis performed on request basis only

### 2.2 Problem Statement

Senior management lacks systematic visibility into Intranet search usage patterns, making it difficult to:

- Understand what employees are searching for

- Identify content gaps and unmet information needs

- Measure search quality and relevance

- Track adoption trends across departments and regions

- Prioritize content and search improvements

### 2.3 Business Drivers

| Driver | Description |
| --- | --- |
| Operational Efficiency | Reduce time employees spend searching for information |
| Content Strategy | Align content creation with actual user needs |
| User Experience | Improve search relevance and satisfaction |
| Investment Justification | Demonstrate value of search platform investments |

## 3. Project Objectives

### 3.1 Primary Objectives

| # | Objective | Success Measure | Data Source |
| --- | --- | --- | --- |
| O1 | Establish baseline search analytics capability | Dashboard operational and accessible to stakeholders | AppInsights |
| O2 | Provide visibility into search query patterns | Top 100 queries identified and categorized | AppInsights |
| O3 | Track search performance metrics | Latency, error rates, and zero-result rates monitored | AppInsights |
| O4 | Monitor adoption across departments and devices | Usage breakdown by department, location, device available | AppInsights |

### 3.2 Tactical Solution Limitations

Important: Click-through data (which results users click, engagement with content) resides in GMDP and is out of scope for the tactical solution. This means:

| Metric Type | Phase 1 (Tactical) | Phase 2 (With GMDP) |
| --- | --- | --- |
| Search volume & frequency | Available | Available |
| Query terms & patterns | Available | Available |
| Zero-result queries | Available | Available |
| Search latency & errors | Available | Available |
| User/department/device info | Available | Available |
| Click-through rate | Not Available | Available |
| Content engagement | Not Available | Available |
| Result position effectiveness | Not Available | Available |

### 3.3 Business Questions to Answer

The tactical solution enables stakeholders to answer questions based on AppInsights data only:

| Category | Answerable in Phase 1 | Deferred to Phase 2 (Requires GMDP) |
| --- | --- | --- |
| Usage & Adoption | How many searches per day/week? Which departments search most? What devices are used? What are peak usage times? | — |
| Query Analysis | What are users searching for? Which queries return no results? How complex are queries? What languages are used? | — |
| Performance | How fast are search results? What is the error rate? Are there performance issues at specific times? | — |
| Trends | How is search volume trending? Are there seasonal patterns? Which departments show growth/decline? | — |
| Content & Relevance | — | What content is most clicked? Are users finding what they need? Which results perform best? |
| User Success | — | Do users engage with results? What is the click-through rate? How long do users spend on results? |

## 4. Scope Definition

### 4.1 In Scope — Tactical Solution (Phase 1)

| Category | Included Items |
| --- | --- |
| Data Source | Azure Application Insights (AppInsights) |
| Extraction Method | Manual export (scheduled periodic extraction) |
| Data Format | Flat file (CSV/Excel) |
| Visualization | PowerBI dashboards and reports |
| Distribution | PowerBI Service publication to senior management |
| Refresh Frequency | Weekly or bi-weekly manual refresh |

### 4.2 Out of Scope — Tactical Solution

| Item | Rationale | Data Location | Future Phase |
| --- | --- | --- | --- |
| Click-through data & engagement metrics | Click data resides in GMDP, not AppInsights | GMDP | Phase 2 |
| GMDP platform integration | Resource and timeline constraints | GMDP | Phase 2 |
| Real-time data streaming | Requires automated pipeline infrastructure | — | Phase 2 |
| Automated alerting | Requires pipeline automation | — | Phase 2 |

Note: Click-through rate (CTR), content engagement, and result effectiveness metrics require integration with GMDP where click-stream data is stored. These metrics are explicitly deferred to Phase 2.

### 4.3 Scope Boundaries

#### Phase 1 — In Scope (Tactical Solution)

| Step | Component | Description |
| --- | --- | --- |
| 1 | AppInsights | Manual data export via KQL queries |
| 2 | Flat File | CSV/Excel intermediate storage |
| 3 | PowerBI | Dashboard creation and publication |

#### Phase 2 — Out of Scope (Future State)

| Step | Component | Description |
| --- | --- | --- |
| 1 | Automated Pipeline | Scheduled data extraction |
| 2 | Data Lake + Clicks | Integrated storage with click-stream |
| 3 | GMDP Integration | Click data and enterprise platform integration |

## 5. Solution Architecture

### 5.1 Tactical Solution Architecture

The tactical solution follows a three-layer architecture:

| Layer | Component | Technology | Responsibility |
| --- | --- | --- | --- |
| Data Source | Application Insights | Azure AppInsights | Stores raw search telemetry events |
| Data Processing | Analyst Workstation | KQL / Excel / Power Query | Export, transform, and clean data |
| Consumption | PowerBI Service | PowerBI Desktop & Service | Dashboards, reports, scheduled refresh |
| End Users | Senior Management | Web Browser | View dashboards, export reports, decision support |

### 5.2 Component Description

| Component | Technology | Purpose |
| --- | --- | --- |
| Data Source | Azure Application Insights | Stores raw search telemetry events |
| Extraction | Kusto Query Language (KQL) / Portal Export | Extract relevant data fields |
| Processing | Excel / Power Query | Data cleansing, transformation, enrichment |
| Storage | SharePoint / Network Drive | Flat file storage (CSV/Excel) |
| Visualization | PowerBI Desktop & Service | Dashboard creation and publication |

### 5.3 Data Flow

| Step | Action | Input | Output | Tool |
| --- | --- | --- | --- | --- |
| 1 | Execute KQL Query | Query parameters | Raw telemetry data | AppInsights Portal |
| 2 | Export Results | Query results | CSV/Excel file | AppInsights Export |
| 3 | Process & Clean | Raw export file | Cleaned flat file | Excel / Power Query |
| 4 | Refresh PowerBI | Flat file | Updated dashboard | PowerBI Desktop |
| 5 | Publish | Local dashboard | Published report | PowerBI Service |

## 6. Data Requirements

### 6.1 Data Model Overview

The tactical solution captures and organizes data across logical groupings. Phase 1 uses AppInsights data only; Phase 2 will add GMDP click data:

| Grouping | Key Fields | Purpose | Phase |
| --- | --- | --- | --- |
| User & Context | User ID, Department, Location, Role | Identify who is searching | Phase 1 |
| Query Details | Search Terms, Language, Length, Type | Understand what they search for | Phase 1 |
| Session Metadata | Timestamp, Session ID, Device, Browser | Track when and how they search | Phase 1 |
| Results Count | Number of results returned | Measure result availability | Phase 1 |
| Search Performance | Latency, Errors, Suggestions | Monitor system health | Phase 1 |
| Query Outcome | User Feedback, Query Reformulation | Assess search quality | Phase 1 |
| Click & Interaction | Clicked Results, Click Position, Time on Result | Measure engagement depth | Phase 2 (GMDP) |
| Abandonment | Session abandoned without click | Assess search success | Phase 2 (GMDP) |

### 6.2 Detailed Field Specifications

#### 6.2.1 User & Context

| Field Name | Data Type | Description | Example | Priority |
| --- | --- | --- | --- | --- |
| user_id | String | Anonymized user identifier | USR_A1B2C3 | Required |
| department | String | User’s organizational department | Finance, HR, IT | Required |
| location | String | User’s office location / country | DE-Munich, US-NYC | Required |
| role | String | User’s job title or role category | Manager, Analyst | Optional |

#### 6.2.2 Query Details

| Field Name | Data Type | Description | Example | Priority |
| --- | --- | --- | --- | --- |
| search_terms | String | The query text entered by user | expense report form | Required |
| query_language | String | Detected language of query | EN, DE, FR | Optional |
| query_length_words | Integer | Number of words in query | 3 | Required |
| query_length_chars | Integer | Number of characters in query | 19 | Required |
| query_type | String | Classification of query type | keyword, natural_language, filtered | Optional |

#### 6.2.3 Session Metadata

| Field Name | Data Type | Description | Example | Priority |
| --- | --- | --- | --- | --- |
| timestamp | DateTime | Date and time of search event | 2026-01-06 14:32:15 | Required |
| session_id | String | Unique session identifier | SES_X9Y8Z7 | Required |
| device_type | String | Type of device used | Desktop, Mobile, Tablet | Required |
| browser | String | Browser name and version | Chrome 120, Edge 119 | Optional |
| operating_system | String | Operating system | Windows 11, macOS | Optional |

#### 6.2.4 Results (Phase 1 — AppInsights)

| Field Name | Data Type | Description | Example | Priority | Source |
| --- | --- | --- | --- | --- | --- |
| results_count | Integer | Number of results returned | 42 | Required | AppInsights |

#### 6.2.5 Click & Interaction Data (Phase 2 — GMDP)

Note: The following fields reside in GMDP and are not available in Phase 1. They are documented here for Phase 2 planning purposes.

| Field Name | Data Type | Description | Example | Source |
| --- | --- | --- | --- | --- |
| clicked_result_id | String | Document/page ID of clicked result | DOC_12345 | GMDP |
| clicked_result_title | String | Title of clicked result | Expense Policy 2026 | GMDP |
| clicked_result_url | String | URL of clicked result | /policies/expense | GMDP |
| click_position | Integer | Position of clicked result (1-based) | 2 | GMDP |
| time_to_first_click | Integer | Milliseconds until first click | 3500 | GMDP |
| time_on_result | Integer | Seconds spent on clicked page | 45 | GMDP |
| post_click_action | String | Action after click | download, share, none | GMDP |

#### 6.2.6 Search Performance (Phase 1 — AppInsights)

| Field Name | Data Type | Description | Example | Priority | Source |
| --- | --- | --- | --- | --- | --- |
| search_latency_ms | Integer | Time to return results (ms) | 450 | Required | AppInsights |
| error_type | String | Type of error if occurred | timeout, no_results, null | Required | AppInsights |
| has_error | Boolean | Whether an error occurred | false | Required | AppInsights |
| suggestions_shown | Boolean | Were query suggestions displayed | true | Optional | AppInsights |
| suggestion_selected | Boolean | Did user select a suggestion | false | Optional | AppInsights |

#### 6.2.7 Feedback & Outcome (Phase 1 — AppInsights)

| Field Name | Data Type | Description | Example | Priority | Source |
| --- | --- | --- | --- | --- | --- |
| user_feedback | String | Explicit feedback if provided | thumbs_up, thumbs_down, null | Optional | AppInsights |
| feedback_rating | Integer | Numeric rating (1-5) if provided | 4 | Optional | AppInsights |
| query_reformulated | Boolean | Did user search again immediately | true | Required | AppInsights |

### 6.3 Flat File Structure

| Property | Specification |
| --- | --- |
| File Format | CSV (UTF-8 encoding) or Excel (.xlsx) |
| Delimiter | Comma (for CSV) |
| Header Row | Yes (first row contains column names) |
| Date Format | ISO 8601 (YYYY-MM-DD HH:MM:SS) |
| Null Handling | Empty string for missing values |
| Naming Convention | search_analytics_YYYYMMDD_YYYYMMDD.csv |
| Example | search_analytics_20260101_20260107.csv |

### 6.4 Data Groupings for Analysis

#### Phase 1 — Available Analysis (AppInsights)

| Grouping | Key Question | Analysis Purpose |
| --- | --- | --- |
| User & Context | “Who is searching and from where?” | Department-level adoption, geographic patterns, role-based behavior |
| Query Details | “What are they searching for?” | Top search terms, query complexity, language distribution |
| Session & Device | “When and how are they searching?” | Peak usage times, device preferences, session patterns |
| Performance & Quality | “How well does the search perform?” | Latency monitoring, error tracking, system health |
| Zero Results & Refinement | “Are users finding results?” | Zero-result rate, query refinement patterns |

#### Phase 2 — Deferred Analysis (Requires GMDP)

| Grouping | Key Question | Analysis Purpose |
| --- | --- | --- |
| Results & Engagement | “What do they do with results?” | Click-through rates, result position effectiveness, engagement depth |
| User Success | “Was the search successful?” | Abandonment analysis, content satisfaction |

### 6.5 Benefits of This Grouping Approach

| Benefit | Description | Phase 1 Examples | Phase 2 Examples |
| --- | --- | --- | --- |
| Pattern Identification | Enables detection of patterns across dimensions | Teams with high zero-result rates; Mobile users experiencing more errors | Abandonment rates by department |
| Improvement Opportunities | Helps spot actionable optimization opportunities | Common queries returning no results; Slow searches at specific times | Low CTR queries needing better results |
| Cross-Dimensional Analysis | Allows correlation of metrics across groupings | Performance issues by department; Device-specific error patterns | Click behavior by device type |
| Targeted Actions | Supports prioritization of improvements | Focus content on zero-result queries; Address peak-time performance | Optimize result ranking for low-CTR queries |

## 7. Process Flows

### 7.1 Data Extraction Process

| Step | Activity | Owner | Output |
| --- | --- | --- | --- |
| 1 | Start weekly process | Data Analyst | Process initiated |
| 2 | Access AppInsights Portal | Data Analyst | Portal access confirmed |
| 3 | Execute KQL Query | Data Analyst | Query results displayed |
| 4 | Review Query Results | Data Analyst | Data validated |
| 5 | Export to CSV/Excel | Data Analyst | Raw export file |
| 6 | Process & Clean Data | Data Analyst | Cleaned flat file |
| 7 | Refresh PowerBI Dataset | Data Analyst | Dataset updated |
| 8 | Upload to File Location | Data Analyst | File stored |
| 9 | End Process | Data Analyst | Process complete |

### 7.2 Weekly Operational Cadence

| Day | Activity | Tasks | Owner |
| --- | --- | --- | --- |
| Monday | Data Extraction & Processing | Run KQL queries; Export data; Clean & transform | Data Analyst |
| Tuesday | Dashboard Update & Validation | Refresh PowerBI; Validate metrics; Publish updates | Data Analyst |
| Wednesday–Friday | Stakeholder Access & Analysis | View dashboards; Generate insights; Export reports | Senior Management |

## 8. Key Performance Indicators

### 8.1 KPI Framework — Phase 1 (Tactical)

Available in Phase 1 (AppInsights data only):

| Category | KPIs Included |
| --- | --- |
| Usage Metrics | Total Search Volume, Unique Users, Searches per User, Department Breakdown |
| Query Quality Metrics | Zero Result Rate, Query Refinement Rate |
| Performance Metrics | Average Latency, P95 Latency, Error Rate |

Deferred to Phase 2 (Requires GMDP click data):

| Category | KPIs Deferred | Reason |
| --- | --- | --- |
| Engagement Metrics | Click-Through Rate, Abandonment Rate | Click data in GMDP |
| Content Effectiveness | Result Position Performance, Time on Result | Click data in GMDP |

### 8.2 KPI Definitions — Phase 1 (Available)

| KPI | Definition | Formula | Target | Source |
| --- | --- | --- | --- | --- |
| Total Search Volume | Total number of searches executed | COUNT(search_events) | Baseline TBD | AppInsights |
| Unique Users | Distinct users performing searches | COUNT(DISTINCT user_id) | Baseline TBD | AppInsights |
| Searches per User | Average searches per unique user | Total Searches / Unique Users | Baseline TBD | AppInsights |
| Zero Result Rate | Percentage of searches with no results | Searches with 0 results / Total Searches | < 5% | AppInsights |
| Query Refinement Rate | Percentage of queries followed by immediate re-search | Refined queries / Total Searches | < 20% | AppInsights |
| Average Latency | Mean time to return results | AVG(search_latency_ms) | < 500ms | AppInsights |
| P95 Latency | 95th percentile response time | PERCENTILE(search_latency_ms, 0.95) | < 2000ms | AppInsights |
| Error Rate | Percentage of searches resulting in errors | Error searches / Total Searches | < 1% | AppInsights |

### 8.3 KPI Definitions — Phase 2 (Deferred)

| KPI | Definition | Formula | Target | Source |
| --- | --- | --- | --- | --- |
| Click-Through Rate | Percentage of searches with at least one click | Searches with clicks / Total Searches | > 60% | GMDP |
| Abandonment Rate | Percentage of searches without any click | Searches without clicks / Total Searches | < 25% | GMDP |
| Avg Click Position | Average position of clicked results | AVG(click_position) | < 3 | GMDP |
| Time to First Click | Average time until user clicks a result | AVG(time_to_click) | < 5s | GMDP |

### 8.4 Dashboard Views — Phase 1

#### Page 1: Executive Summary

| Section | Visualizations |
| --- | --- |
| KPI Cards (Top Row) | Total Searches, Unique Users, Zero Result Rate, Error Rate |
| Charts (Middle) | Search Volume Trend (Line), Top Search Terms (Bar) |
| Charts (Bottom) | Department Breakdown (Donut), Device Distribution (Donut) |

#### Page 2: Search Behavior Analysis

| Section | Visualizations |
| --- | --- |
| Heatmap | Search Activity by Hour of Day |
| Charts | Query Length Distribution, Query Refinement Rate Trend |
| Table | Top Zero-Result Queries (sortable, filterable) |

#### Page 3: Performance Metrics

| Section | Visualizations |
| --- | --- |
| KPI Cards | Avg Latency, P95 Latency, Error Rate, Query Refinement Rate |
| Charts | Latency Trend Over Time, Error Distribution by Type |

#### Page 4: Detailed Data (Drill-through)

| Section | Visualizations |
| --- | --- |
| Data Table | Filterable table with all search events |
| Actions | Export functionality enabled |

## 9. Stakeholders & Responsibilities

### 9.1 Stakeholder Matrix

| Stakeholder | Role | Interest | Involvement |
| --- | --- | --- | --- |
| Senior Management | Decision Maker | Strategic insights, investment justification | Consumer of dashboards/reports |
| IT Leadership | Sponsor | Platform performance, technical health | Review and approval |
| Content Owners | User | Content gaps, user needs identification | Consumer of insights |
| Search Platform Team | Technical Owner | System performance, improvements | Data source management |
| Data Analyst | Implementer | Data extraction, dashboard creation | Active contributor |

### 9.2 RACI Matrix

| Activity | Data Analyst | IT Leadership | Senior Mgmt | Platform Team |
| --- | --- | --- | --- | --- |
| Define requirements | R | A | C | C |
| Extract data from AppInsights | R | I | I | C |
| Process and clean data | R | I | I | I |
| Create PowerBI dashboards | R | A | C | I |
| Publish dashboards | R | A | I | I |
| Consume and analyze insights | I | C | R | C |
| Maintain data quality | R | A | I | C |

Legend: R = Responsible, A = Accountable, C = Consulted, I = Informed

## 10. Assumptions & Constraints

### 10.1 Assumptions

| # | Assumption | Impact if Invalid |
| --- | --- | --- |
| A1 | AppInsights contains required search telemetry data | Project cannot proceed; alternative data source needed |
| A2 | Data can be extracted via KQL queries or portal export | Manual data extraction method must be redesigned |
| A3 | PowerBI licenses available for dashboard creation and sharing | Alternative visualization tool required |
| A4 | Weekly manual refresh cadence is acceptable to stakeholders | More frequent updates require automation (Phase 2) |
| A5 | User data can be anonymized to meet privacy requirements | Additional privacy review and controls needed |

### 10.2 Constraints

| # | Constraint | Mitigation |
| --- | --- | --- |
| C1 | No automated data pipeline available | Manual extraction process; automation planned for Phase 2 |
| C2 | Limited resources for development | Tactical approach with minimal custom development |
| C3 | Click-through data not fully instrumented | Partial click data where available; full tracking in Phase 2 |
| C4 | Data latency due to manual process | Set stakeholder expectations; weekly refresh cadence |

## 11. Risks & Mitigation

### 11.1 Risk Register

| ID | Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R1 | Required data fields not available in AppInsights | Medium | High | Early validation of data availability; adjust scope if needed |
| R2 | Data quality issues (missing, inconsistent data) | Medium | Medium | Implement data validation checks; document known issues |
| R3 | Manual process unsustainable long-term | High | Medium | Plan Phase 2 automation; document process for efficiency |
| R4 | Stakeholder expectations exceed tactical capabilities | Medium | Medium | Clear communication of scope; regular expectation management |
| R5 | Privacy/compliance concerns with user data | Low | High | Implement anonymization; engage privacy team for review |
| R6 | Key person dependency for data extraction | Medium | Medium | Document procedures; cross-train backup resources |

### 11.2 Risk Matrix

|  | Low Impact | Medium Impact | High Impact |
| --- | --- | --- | --- |
| High Probability |  | R3 |  |
| Medium Probability | R6 | R2, R4 | R1 |
| Low Probability |  |  | R5 |

## 12. Success Criteria

### 12.1 Acceptance Criteria

| # | Criterion | Validation Method |
| --- | --- | --- |
| AC1 | PowerBI dashboard operational and accessible to defined stakeholders | Access verification |
| AC2 | Dashboard displays all required KPIs as defined in Section 8 | Functional review |
| AC3 | Data refreshed at least weekly | Process execution log |
| AC4 | Data accuracy validated against source | Sample data reconciliation |
| AC5 | Stakeholders can independently access and navigate dashboards | User acceptance testing |

### 12.2 Definition of Done

The tactical solution will be considered complete when:

- All required data fields are extracted and processed

- PowerBI dashboard is published to PowerBI Service

- Stakeholders have appropriate access permissions

- Initial baseline metrics are established

- Documentation for ongoing maintenance is complete

- Handover to operations is complete

## 13. Future State Roadmap

### 13.1 Phase Evolution

| Aspect | Phase 1: Tactical (Current) | Phase 2: Automated Pipeline + GMDP |
| --- | --- | --- |
| Data Extraction | Manual export | Automated scheduled jobs |
| Data Storage | Flat files | Data Lake + GMDP integration |
| Click Tracking | Not available | Full click-stream integration |
| Refresh Frequency | Weekly | Daily/hourly |
| Analytics | Core KPIs (AppInsights only) | Extended KPIs incl. CTR, engagement |
| Capabilities | Search volume, Zero-result analysis, Performance monitoring | + Click-through analysis, Abandonment tracking, Alerting |

### 13.2 Phase 2 Enhancements (Future)

| Enhancement | Description | Business Value |
| --- | --- | --- |
| Automated Data Pipeline | Scheduled, automated data extraction and loading | Reduced manual effort, fresher data |
| Click-Stream Integration | Full click tracking from search to page engagement | Deeper understanding of search effectiveness |
| Real-Time Dashboards | Near real-time data refresh | Faster issue identification |
| Alerting | Automated alerts for anomalies (e.g., high error rates) | Proactive issue resolution |
| GMDP Integration | Connection to enterprise data platform | Consolidated analytics, broader context |

## 14. Appendix

### 14.1 Glossary

| Term | Definition |
| --- | --- |
| AppInsights | Azure Application Insights — Microsoft’s application performance monitoring service |
| KQL | Kusto Query Language — query language used in Azure Data Explorer and AppInsights |
| GMDP | Global Marketing Data Platform (enterprise data platform) |
| CTR | Click-Through Rate — percentage of searches resulting in clicks |
| Zero Result Rate | Percentage of searches that return no results |
| P95 Latency | 95th percentile response time (95% of requests complete within this time) |
| Query Refinement | When a user modifies their search query immediately after initial search |
| Session | A group of user interactions within a defined time window |

### 14.2 Sample KQL Query Template

// Sample KQL query for search analytics extraction
customEvents
| where timestamp >= ago(7d)
| where name == "SearchQuery"
| extend
    user_id = tostring(customDimensions.userId),
    department = tostring(customDimensions.department),
    search_terms = tostring(customDimensions.searchTerms),
    results_count = toint(customDimensions.resultsCount),
    search_latency_ms = toint(customDimensions.latencyMs),
    device_type = tostring(customDimensions.deviceType),
    session_id = tostring(session_Id)
| project
    timestamp,
    user_id,
    department,
    search_terms,
    results_count,
    search_latency_ms,
    device_type,
    session_id
| order by timestamp desc

### 14.3 Reference Documents

| Document | Description |
| --- | --- |
| AppInsights Access Guide | Instructions for accessing Azure AppInsights portal |
| PowerBI Publishing Guide | Steps for publishing dashboards to PowerBI Service |
| Data Privacy Policy | Corporate guidelines for handling user data |

## Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Business Owner |  |  |  |
| Technical Lead |  |  |  |
| Data Privacy |  |  |  |

End of Document